Contents

# Project Overview
Bootcamp
Project Team Code	SC - CE - OCT2024 / NGFET1
Project Duration	2 months
Start Date	31/10/24
End Date	12/01/25
Client’s Delegate(s)	ask
Project Coordinator	ask

# Executive Summary
The aim of the MeterReader+ project is to create a web based application that can capture meter readings at the front end and then store them in a back end database. This data can then be used to identify energy savings and contribute to net zero ambitions.

# Project Goals & Objectives
Create an intuitive (full-stack) web application prototype called MeterReader+ to enable engineers to capture meter readings in real-time. / The web application should allow for: / Compatibility with existing database systems and protocols. / Minimise errors and improve data integrity by eliminating manual data entry processes. / Secure data transmission mechanism to send readings directly to the factory's / database. / Administrative controls for managing user accounts, permissions, and data access (Good to have). / Notifications to be send to engineers regarding meter reading tasks and deadlines / (Optional).

# Technical Documentation
https://github.com/jamesagrai/Meterreader-/tree/main / https://github.com/YTDominic/amplify-vite-react-template

# Issues & Resolutions
There is a general tendency for instructions provided by AWS to become outdated due to changes in layout of the graphical interface with the corresponding instructions not being updated. / When initially trying to host a public website on an S3 bucket, following the steps in the provided instructions did not work. Eventually a solution was found and a new set of instructions were generated to factor this in. This how to guide is included in the repository. / Initially setting up the Javascript in the lambda proved difficult. It took a while to realise that it was necessary to click deploy in order to implement changes to the code. / Meter readings submitted on the front end generated an error message. The solution was to update the settings of the api gateway. This created a new error message caused by the html script saying meterID and the javascript saying meter. Changing the javascript caused stopped the lambda from working so the solution was to change the html script. / The AWS Amplify app kept failing upon deployment. It turned out that it can only use a repository from github if the user has multi-factor authentication on github.

# Lessons Learned
The project demonstrates that AWS foundational architecture is a robust and versatile platform for implementing diverse application use cases, such as S3 static web applications and Amplify stateful applications. These architectures effectively address the specific requirements of meter-reading applications, showcasing flexibility and reliability. / The integration of AI-powered coding tools and DevOps automation has proven invaluable in significantly reducing development time. This approach aligns well with agile methodologies, enabling rapid iteration, improved team collaboration, and accelerated delivery. / AWS ensures a high standard of security with its end-to-end security features, including HTTPS web services, Cognito authentication, and data session integrity, safeguarding sensitive data. Additionally, the use of DynamoDB as an unstructured database is ideal for big data analytics and offers seamless scalability by allowing attributes and features to be added with ease. / Operational efficiency is further enhanced through the use of QR codes, which minimize human error by linking machine meters directly to readings that are securely updated into the database. / From a cost perspective, the serverless architecture ensures a pay-as-you-go model, eliminating upfront hardware and software investment costs. This on-demand pricing model keeps operational expenses minimal while maintaining scalability for both S3-hosted static applications and Amplify-hosted stateful applications. / In conclusion, AWS provides a comprehensive, secure, and cost-effective foundation for developing and deploying scalable applications. This dual-architecture approach highlights AWS's ability to support both static and dynamic application requirements with efficiency and precision.

# Next Steps & Action Items
Set up application using instructions in the readme and code in Github repository. / The front-end of the app is designed so that every machine has it's own html file and therefore it's own unique url. This means a QR code could be attached to each machine with a link to the corresponding url. This would help prevent the mistake of submitting a reading for the wrong meter. / There are additional features in the specification brief which have not been included in the first prototype of the project. There is no feature to check if a reading submitted matches previous reading history. It could be possible to achieve this by updating the javascript in the lambda.